| ID | Risk | Risk Description | Likelihood | Impact | Severity | Owner | Mitigation | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Hardware Failure | The laptop might breakdown during the development | Low | High | Medium | Self | Maintenance of cloud backup and arrangement of a secondary device for emergency | Open |
| 2 | Lack of Data | The actual or real time data might not be available because of privacy reasons. | Medium | High | High | self | Utilization of already existing medical data and depending on trusted online health records | Open |
| 3 | Issues of Network Connectivity | Internet Connectivity issues may appear. | Low | Medium | Low | Self | Looking for offline architecture solutions | Open |
| 4 | Changes in requirements in between development | Requirements may evolve with the improvement and development of project. | High | Medium | High | Self | Regular meetings with the Supervisor | Open |
| 5 | Changes in pre-defined schedule | Some features might require longer time than the estimated time | Medium | Medium | Medium | Self | Prioritization of main features at first | Open |
| 6 | Dependency on API | Updates or changes on Google maps can disrupt the development | Medium | High | High | Self | Use of reliable APIs | Open |
| 7 | Variation in Data Quatily and AI accuracy | All user scenarios might not be represented by the training data | Medium | High | High | Self | Review of data and vaditation of AI model | Open |
| 8 | Integration Issues | Unexpected issues may occur while integrating frontend, backend and API | Medium | Medium | Medium | Self | Working on one part at a time and testing before adding the next | Open |
| 9 | Issues in Blockchain | Any errors or bugs in blockchain cannot be easily fixed after deployment | Low | High | Medium | Self | Multiple testing of the app before final deployment | Open |
| 10 | Increased load on server during peak usage | Performance delay might occur due to high load. | Medium | Low | Medium | Self | Optimization of queries and Implementation of scalable architecture | Open |

Notes:

ID values may be useful to refer back to in your final documentation. Number these in order. This register should be included in the appendix

Risk description provides an outline of the issue

Please use Low, Medium and High to identify the risk level and colour code.

Typically the owner will be you, but it maybe the case in team work or other projects that have external clients, other activities may impact on the project

Mitigation implies on how you will manage the risk and to reduce the likelihood of it occurring

Status – has the risk event now passed. It should indicate an Open and Closed status.